Burham Old School Community Centre Solar Panel Project

On Monday 20th July 2026 the Burham Old School Community Centre Solar Panel Project was completed with the installation of the inverter and battery in the boiler room. All associated wiring has been installed correctly and out of view. Over the weekend of 25th and 26th July this system was monitored and appeared to be functioning correctly. The scaffolding has been removed, and the operation of the Old School Community Centre is back to normal.

The Burham Old School Community Centre Management Committee will now pay the final installation invoice and then should receive the handover documentation from South East Solar, who carried out the installation.

The Project is funded by Burham Old School Community Centre Management Committee and supported by a £10,000 grant from the FCC Communities Foundation and the permission of Burham Parish Council.

David Young, Trustee member of the Burham Old School Community Centre Management Committee Charity.
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